**CS 346: Daily Standup**

Team #: \_\_\_\_215\_\_\_\_ Date: \_\_April 1\_

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Simon | Finished backend connection | Implement deletefile function | Merging many changes with main |
| Vansh | Tested the application | Fixed some minor backend API issues and wrote tests for the backend APIs | Figuring out Infrastructure to test the backend application and implementing it into the deployment cycle (to the ec2 instance) |
| Dan | Built copy constructor for the markdown node to have multiple copies corresponding to each tab | Now need to implement themes persisting across multiple tabs | Web view might be annoying to work with |
| Terence | Testing the application | Direct the default location to user/root | Might have to work with conflicts |

# Outstanding

Do we need help with anything?

# Decisions

Is there anything else we should capture from this meeting?